**SPRINT PLANNING MEETING 2**

DATE: 13 April 2021

DURATION: 4 hours

**SPRINT GOAL**

The main purpose of this sprint is to have completed the Home Page, Profile and Side Bar of the app. The username of the user should also show after logging in. This can be completed by coding as a team and test it towards the end of the

**SPRINT BACKLOG**

USER STORIES:

1. As a user, I want to be able to have a market place, cart and wish list so that I can select which option I can open.

TASKS:

ACCEPTANCE CRITERIA:

* After clicking Market Place, the user should be able to see the page for the Products and Services.
* After clicking Cart, the user should be able to see the page for their Items.
* After clicking Wish List, the user should be able to see the page for their favorites.

1. As a user, I want to see a side bar so that I can be able to display running applications so I can easily switch among them.

TASKS:

ACCEPTANCE CRITERIA:

* The username on the profile should be the username used when user registered.
* If user logged in with Google, then the default username is the user's email address.
* There should be an option to put a new Username.

1. As a user, I want to be able to see my username on my profile and be able to change and update my profile so that I can have my updated details.

TASKS:

ACCEPTANCE CRITERIA:

* The username on the profile should be the username used when user registered.
* If user logged in with Google, then the default username is the user's email address.
* There should be an option to put a new Username.

1. As a user, I want to be able to see information on the home page after logging in

TASKS:

ACCEPTANCE CRITERIA:

1. As a user, I want to view my balance and update my balance so i can purchase on the app.

TASKS:

ACCEPTANCE CRITERIA:

**EPICS TO BE DELIVERED**

* Have a completed home page.
* Have a side bar on home page.

**SCOPE OF WORK CLARIFICTION**

DEFINITION OF DONE:

* Home page is completed.

**KEY RISKS AND CONCERNS**

**TASK ALLOCATION**

* Rumbidzai Moyo – Documenting and setting up server.
* Netthias Banda – Diagramming
* Donovan Makate – Coding
* Katlego Modise – Coding
* Magape Mafiri – Coding
* Phumlani Ntini – Coding

**FOLLOW UP**

* + There will be daily scrums everyday.
  + Sprint Review Meeting – 12 April 2021
  + Sprint Retrospective – 13 April 2021